How to manage software development project
Valdis Vītoliņš
FuturICT 2.0
January 11, 2019

---
About me
- I'm IT freelancer and work as developer and systems administrator.
  I conduct Java Bootcamps for Accenture Latvia and maintain e-government portal pakalpojumi.carnikava.lv and websites: odo.lv, ante.lv, silvita.lv, dudajevagatve.lv
- I have worked for international IT companies Exigen, Accenture, E-Global Trade & Finance Group as developer, project manager, tester and configuration manager.
- I have contributed to the following open source projects:
  - As a developer to: eSpeak NG, MBROLA
  - As a translator to: XWiki, GnuCash, Vim, Openbravo
- My:
  - Website: https://odo.lv/
  - CV: https://odo.lv/valdis_vitolins_cv
  - Linkedin profile: http://lv.linkedin.com/in/valdisvitolins
  - GitHub account: https://github.com/valdisvi/
  - Twitter account: https://twitter.com/odolv
  - Phone: +371 26563205
  - E-mail: valdis.vitolins@odo.lv

---
Don't manage
- Just write damn code
- A.k.a “Code-and-Fix”, a.k.a. “Cowboy coding”, a.k.a. “Hacking”, a.k.a “I don't lose time for planning”
- This model starts with an informal general product idea and just develops code until a product is ”ready” (or money, time or interest runs out). Work is in random order.
- Works for solo projects
- Doesn't work non-trivial collaborative software development projects

---
Why this happens?

---
Dealing with Brook's law
- "Adding manpower to a late software project makes it later"
  - Fred Brooks, 1975 "The Mythical Man-Month"
- It takes some time for the people added to a project to become productive;
- As more people work on project:
  - it is hard to split up tasks in parallel, independent streams,
  - communication and management overheads increase by ~N², but productivity only by ≤N.
  - if each new member brings his/her own device/technology (BYOD/BYOT), strict configuration management is necessary to avoid “It works on my machine!” issues

---
Main software development methodologies

---
Prototyping
- Requirement gathering is difficult
  - software is developed because the present situation is unsatisfactory
  - however, the desirable new situation is as yet unknown
- Prototyping is used to obtain the requirements of some aspects of the system
- Prototyping should be a relatively cheap process
  - use rapid prototyping languages and tools
  - not all functionality needs to be implemented
  - production quality is not required
[Speaker Notes: Of the old-fashioned push down telephone,about 2000 prototypes were developed: with different arrangements of the keys, different sizes of the keys, different weights of the receiver, etc.]

---
Agile principles
- Active user involvement is imperative
- The team must be empowered to make decisions
- Requirements evolve but the timescale is fixed
- Capture requirements at a high level; lightweight & visual
- Develop small, incremental releases and iterate
- Focus on frequent delivery of products
- Complete each feature before moving on to the next
- Apply the 80/20 rule
- Testing is integrated throughout the project life-cycle – test early and often
- A collaborative & cooperative approach between all stakeholders is essential

---
Scrum
- Scrum is an iterative and incremental agile software development framework
- A flexible, holistic product development strategy
- Development team works as an atomic unit
- Opposing to sequential (e.g. waterfall) approach

---
 Scrum roles
- Product Owner — holds the vision for the product
- Scrum Master — helps the team best use Scrum to build the product
  - In discussion with team prepare Sprint backlog
  - Provides resources needed to complete tasks
- Development team — builds the product
  - Developer
  - Tester/quality assurer
  - Configuration manager

---
Scrum artifacts
- Product increment — an integrated, shippable subset of the product
- Product backlog — the list of ideas for the product, in order of priority
- Sprint backlog — (i.e. issue list) the detailed plan for development during the next sprint
  - team members “pull” (i.e. take) new issue, when previous issue is done
  - nobody “pushes” (i.e. orders to do) any task to the members

---
Scrum activities
- At the start of scrum:
  - Product backlog refinement
  - Sprint planning
- During scrum:
  - Daily Scrum
    - There are no other interruptions during day for team members
- At the end of scrum:
  - Sprint review
  - Sprint retrospective

---
Dalīta izstrāde
How to manage shared code?
DropBox?
Google drive?
ShareFile?
USA
Germany
France
Italy

---
Profesionāla pieeja
Professional code sharing approach
Version Control (VC) system
Code
Version control system
USA
Germany
France
Italy

---
Why version control
- Need to develop non-trivial applications
- More than one developer work with the same file set
  - (But usually not with the same file!)
- Automated "snapshots/backups" (revisions)
- Can "move in time" (versions)
- Can do "parralel universes" (branches)

---
What is Git and what is GitHub
- Git is the leading open source distributed version control system
  - Developed by Linus Torvalds (a.k.a. developer of Linux kernel)
  - Strongly oriented on fast, parallel and non-linear development
  - Is used for largest open- and closed-source software projects in the world:
    - Microsoft Windows operating system
    - Linux kernel
    - GNU Emacs text editor
- GitHub is the most popular web site to host open source projects
  - Uses Git as a backend system for version control
  - Provides web interface for setting up and removing project repositories, creating and merging branches and pull requests, issues, wiki pages etc.
- Most of IDE's allow using Git (and GitHub) without knowing what Git is

---
Most important Git commands
In short:
git pull
git add -A
git commit -m "Your message here"
git push

---
Project Hosting Sites
Project Hosting Sites
- GitHub
  - The #1 project hosting site in the world
  - Git repositories, issue management, wiki, on-line documentation in MD syntax
  - Free for public projects
  - Paid service for private projects
- GitLab – if you don't like GitHub
  - Git repositories, issue management, wiki, on-line documentation in MD syntax, built in CI
  - Free for both — public and private projects
- Sourceforge – “GitHub for old people”
  - Subversion, Mercurial or Git repositories, forum, issues, wiki, packaging system, mailing list
  - Open source projects only
- Other on line repositories:
  - https://en.wikipedia.org/wiki/Comparison_of_source-code-hosting_facilities

---
Dealing with conflicts by avoiding them
- Conflicts happen, when:
  - The same file is changed by several persons paralelly in the same branch (e.g. by applying different formatting to the file)
  - The same file is changed by several persons in different branches and somebody has to merge branches
- Don't allow conflicts to appear:
  - Do file dividing
    agree who do changes on what files (e.g. split by functionality) and don't touch files of others
  - Do time dividing
    if the same file has to be changed, change it sequentially person by person: pull changes, change file, push changes, notify others
  - Use the same formatting rules

---
If conflicts appeared, do...
- Create two (or even three) copies of the project, e.g.:
  - Checkout different commits
  - Checkout different branches
- Compare copies with
  comparison tools, e.g.
  meld, diffuse, WinDiff or
  WinMerge
- Apply differences in
  comparison tool
  and add them as new,
  no-conflicting commits
  to the main project
  (e.g. trunk/master branch)

---
…or simple approach
https://m.xkcd.com/1597/

---
Issue management and information sharing
- Use web based solutions whenever possible
  - Solution should follow web standards
  - Import/export to stand alone document format is important
- Free, simple solutions for online sharing:
  - Google Docs
    - Web based office documents
    - can do authentication and user access management
  - Etherpad
    - Simle wiki (rich text format) page
    - easy information sharing with anonymous users

---
How to start a project?
- Collect and categorize business requirements
- Determine system requirements for:
  - hardware (if necessary)
  - software
- Prepare development environment…
  - with needed hardware (e.g. mobile phone)
  - set up necessary IDE (Integrated Development Environment)
  - set up version control system
- ...with the same settings for all team members!
- Set up collaboration tools:
  - issue management system
  - ..and/or forum, wiki, mailing list, etc.

---
Finally, some project lifetime metrics
Expectations	Feelings
i.e. "Hype cycle"