Configuration Management

---
Configuration management
- New versions of software systems are created as they change:
  - For different machines/operating systems;
  - Offering different functionality;
  - Tailored for particular user requirements.
- Configuration management is concerned with managing evolving software systems:
  - System change is a team activity;
  - CM aims to control the costs and effort involved in making changes to a system.
- Involves the development of procedures and standards to manage product evolution
- May be viewed as part of a more general quality management process

---
Configuration Management Standards
Configuration Management Standards
- IEEE Std 828-1998, Standard for Software, Configuration Management Plans
- LVS 69:1996 Programmatūras konfigurācijas pārvaldības plāns
- CM should be based on a set of standards which are applied within an organization and define how:
  - items are identified
  - changes are controlled
  - versions are managed
- Better be based on an evolutionary process model rather than like the waterfall model

---
The CM plan
The CM plan
- Defines the types of documents to be managed and a document naming scheme.
- Defines who takes responsibility for the CM procedures and creation of baselines.
- Defines policies for change control and version management.
- Defines the CM records which must be maintained.
- Describes the tools which should be used to assist the CM process and any limitations on their use.
- Defines the process of tool use.
- Defines the CM database used to record configuration information.
- May include information such as the CM of external software, process auditing, etc.

---
Software Configuration Items
Configuration Items
- Hardware
  - Servers and personal computers, network components, disk arrays
  - For development, testing and production
- Computer programs
  - Operating systems and utilities
  - General and specific purpose tools
  - Developed source and executable
- Documentation
  - system design and specification
  - technical and user manuals
- Data
  - within a program or external to it

---
System families
System families

---
Software Defined Everything (SDx)
- As hardware becomes more configurable, more infrastructure becomes virtual
- General purpose hardware can be (re)configured for different purposes
  - Software Defined Networking (SDN)
    - Wide area network (WAN) routers
    - Local Area Network (LAN) switches
  - Software Defined Storage (SDS)
    - Network Attached Storage (NAS)
    - Storage Area Networks (SAN)
  - Software Defined Infrastructure (SDI)
    - Virtual machines
    - Containers
  - Infrastructure as Code (IaC)
    - Configuration files are managed similarly to developed software

---
Configuration item identification
Configuration item identification
- Large projects typically produce thousands of documents which must be uniquely identified.
- Some of these documents must be maintained for the lifetime of the software.
- Document naming scheme should be defined
  so that related documents have related names.
- A hierarchical scheme with multi-level names is probably the most flexible approach, e.g.
  PCL-TOOLS/EDIT/FORMS/DISPLAY/AST-INTERFACE/CODE

---
Configuration hierarchy
Configuration hierarchy

---
The configuration database
Configuration database
- All CM information should be maintained in a
  configuration repository.
- This should allow queries about configurations to be answered:
  - Who has a particular system version?
  - What platform is required for a particular version?
  - What versions are affected by a change to component X?
  - How many reported faults in version T?
- The CM database should preferably be linked to the software being managed.

---
Fundamental Sources of Change
Sources of Change
- New business or market conditions
  - dictate changes to SW requirements or business rules
- New customer needs
  - demand modification of data, functionality, or services
- Business reorganization
  - causes changes in project priorities or software engineering team structure
- Budgetary or scheduling constraints
  - cause system to be redefined

---
Software Configuration Management Tasks
Configuration Management Tasks
- Identification
  - tracking multiple versions to enable efficient changes
- Version control
  - control changes before and after release to customer
- Change control
  - authority to approve and prioritize changes
- Configuration auditing
  - ensure changes made properly
- Reporting
  - tell others about changes made

---
Configuration Identification Processes

---
Software Configuration Objects part 1
Software Configuration Objects
- To control and manage configuration items
  - each must be named
  - should be managed using an object-oriented approach
- Basic objects
  - created by software engineers during analysis, design, coding, or testing
- Aggregate objects
  - collections of basic objects and other aggregate objects
- Configuration object attributes
  - unique name
  - description
  - list of resources
  - realization (a pointer to a work product for a basic object or null for an aggregate object)

---
CM activities
CM activities
- Version management
  - Keeping track of the multiple versions of system components and ensuring that changes made to components by different developers do not interfere with each other.
- System building
  - The process of assembling program components, data and libraries, then compiling these to create an executable system.
- Change management
  - Keeping track of requests for changes to the software from customers and developers, working out the costs and impact of changes, and deciding the changes should be implemented.
- Release management
  - Preparing software for external release and keeping track of the system versions that have been released for customer use.

---
Configuration management activities
Configuration management activities

---
Agile development and CM
Agile development and CM
- Agile development, where components and systems are changed several times per day, is impossible without using CM tools.
- The definitive versions of components are held in a shared project repository and developers copy these into their own workspace.
- They make changes to the code then use system building tools to create a new system on their own computer for testing. Once they are happy with the changes made, they return the modified components to the project repository.

---
Development phases
Development phases
- A development phase where the development team is responsible for managing the software configuration and new functionality is being added to the software.
- A system testing phase where a version of the system is released internally for testing.
  - No new system functionality is added. Changes made are bug fixes, performance improvements and security vulnerability repairs.
- A release phase where the software is released to customers for use.
  - New versions of the released system are developed to repair bugs and vulnerabilities and to include new features.

---
CM terminology _clipboard0
CM terminology
Term	Explanation
Baseline (vanilla)	A baseline is a collection of component versions that make up a system. Baselines are controlled, which means that the versions of the components making up the system cannot be changed. This means that it is always possible to recreate a baseline from its constituent components.
Branching	The creation of a new codeline from a version in an existing codeline. The new codeline and the existing codeline may then develop independently.
Codeline	A codeline is a set of versions of a software component and other configuration items on which that component depends.
Configuration (version) control	The process of ensuring that versions of systems and components are recorded and maintained so that changes are managed and all versions of components are identified and stored for the lifetime of the system.
(Software) Configuration item (SCI)	Anything associated with a software project (design, code, test data, document, etc.) that has been placed under configuration control. There are often different versions of a configuration item. Configuration items have a unique name.
Mainline	A sequence of baselines representing different versions of a system.
Merging	The creation of a new version of a software component by merging separate versions in different codelines. These codelines may have been created by a previous branch of one of the codelines involved.
Release	A version of a system that has been released to customers (or other users in an organization) for use.
Repository	A shared database of versions of software components and meta-information about changes to these components.
System building	The creation of an executable system version by compiling and linking the appropriate versions of the components and libraries making up the system.
Version	An instance of a configuration item that differs, in some way, from other instances of that item. Versions always have a unique identifier.
Workspace	A private work area where software can be modified without affecting other developers who may be using or modifying that software.

---
Version management_clipboard1
Version management

---
Version management
Version management
- Version management (VM) is the process of keeping track of different versions of software components or configuration items and the systems in which these components are used.
- It also involves ensuring that changes made by different developers to these versions do not interfere with each other.
- Therefore version management can be thought of as the process of managing codelines and baselines.

---
Codelines and baselines
Codelines and baselines
- A codeline is a sequence of versions of source code with later versions in the sequence derived from earlier versions.
  - Codelines normally apply to components of systems so that there are different versions of each component.
- A baseline is a definition of a specific system.
  - The baseline therefore specifies the component versions that are included in the system plus a specification of the libraries used, configuration files, etc.

---
Codelines and baselines
Codelines and baselines

---
Derivation history
How NOT to do version history
- Before version control tools, history was part of configuration item itself:
  - e.g. formatted part of comments
  - is error prone and inefficient
// SICSA project (XEP 6087)
//
// APP-SYSTEM/AUTH/RBAC/USER_ROLE
//
// Object: currentRole
// Author: R. Looek
// Creation date: 13/11/2012
//
// © St Andrews University 2012
//
// Modification history
// Version	Modifier	Date	Change	Reason
// 1.0	J. Jones	11/11/2009	Add header	Submitted to CM
// 1.1	R. Looek	13/11/2012	New field	Change req. R07/02

---
Multi-version systems
Multi-version systems
- For large systems, there is never just one ‘working’ version of a system.
- There are always several versions of the system at different stages of development.
- There may be several teams involved in the development of different system versions.

---
Version control systems
- Automated history of changes
- Automated "snapshots/backups" (revisions)
  - Can "move in time" (versions)
  - Can do "parallel universes" (branches)
  - Can do automated comparison
- Need to develop non-trivial applications
  - More than one developer work with the same file set
  - (But usually not with the same file!)
  - Need to merge changes from several change sets/sources

---
Version Control Systems (VCS)
Which VC System?
With free choice
- You should use:
  - Subversion (svn) – free, open source, centralized
  - Git, Mercurial (hg) — free, open source, distributed
- Should NOT use:
  - CVS (Concurrent Version Control) – free, open source, centralized, but old and rigid
  - IBM/Rational ClearCase, Perforce Helix, Microsoft TFVC (Team Foundation Version Control) — old, rigid, centralized, closed source

---
Vocabulary
Vocabulary
- Repository (source control repository)
  - A server that stores the files (documents)
  - Keeps a change log
- Revision, Version
  - Individual version (state) of a document that is a result of multiple changes
- Check-Out, Clone
  - Retrieves a working copy of the files from a remote repository into a local folder
  - It is possible to lock the files
- Change
  - A modification to a local file (document) that is under version control
- Revision/Change Set
  - A set of changes to multiple files that are going to be committed at the same time
- Commit, Check-In
  - Submits the changes made from the local working copy to the repository
  - Automatically creates a new version
  - Conflicts may occur!

---
Vocabulary (3)
Vocabulary (2)
- Conflict
  - The simultaneous change to a certain file by multiple users
  - Can be solved automatically or manually
- Update, Get Latest Version, Fetch / Pull
  - Download the latest version of the files from the repository to a local working folder + merge conflicting files
- Undo Check-Out, Revert / Undo Changes
  - Cancels the local changes
  - Restores their state from the repository
- Merge
  - Combines the changes to a file changed locally and simultaneously in the repository
  - Can be automated in most cases
- Label / Tag
  - Labels mark with a name a group of files in a given version
  - For example a release
- Branch / Branching
  - Division of the repositories in a number of separate workflows

---
Version control systems
Version control systems
- Version control (VC) systems identify, store and control access to the different versions of components. There are two types of modern version control system
  - Centralized systems, where there is a single master repository that maintains all versions of the software components that are being developed. Subversion is a widely used example of a centralized VC system.
  - Distributed systems, where multiple versions of the component repository exist at the same time. Git is a widely-used example of a distributed VC system.

---
Key features of version control systems
Key features of version control systems
- Version and release identification
- Change history recording
- Support for independent development
- Project support
- Storage management

---
Public repository and private workspaces
Remote repository and private workspaces
- To support independent development without interference, version control systems use the concept of a project repository and a private workspace.
- The project repository maintains the main version of all components. It is used to create baselines for system building.
- When modifying components, developers copy (check-out) these from the repository into their workspace and work on these copies.
- When they have finished their changes, the changed components are returned (checked-in) to the repository.

---
Centralized Version Control
Centralized Version Control

---
Centralized version control
Centralized version control
- Developers check out components or folders of components from the project repository into their private workspace and work on these copies in their private workspace.
- When their changes are complete, they check-in the components back to the repository.
- If several people are working on a component at the same time, each check it out from the repository. If a component has been checked out, the VC system warns other users wanting to check out that component that it has been checked out by someone else.

---
Distributed Version Control

---
Distributed version control
Distributed version control
- A main repository is created on a server that maintains the code produced by the development team.
- Instead of checking out the files that they need, a developer creates a clone of the project repository that is downloaded and installed on their computer.
- Developers work on the files required and maintain the new versions on their private repository on their own computer.
- When changes are done, they commit these changes and update their private server repository.
  They may then push these changes to the project repository.

---
Benefits of distributed version control
Benefits of distributed version control
- It provides a backup mechanism for the repository.
  - If the repository is corrupted, work can continue and the project repository can be restored from local copies.
- It allows for off-line working so that developers can commit changes if they do not have a network connection.
- Project support is the default way of working.
  - Developers can compile and test the entire system on their local machines and test the changes that they have made.

---
Open source development
Open source development
- Distributed version control is essential for open source development.
  - Several people may be working simultaneously on the same system without any central coordination.
- As well as a private repository on their own computer, developers also maintain a public server repository to which they push new versions of components that they have changed.
  - It is up to the open-source system maintainer to decide when to pull these changes into the main system.

---
Open-source development
Open-source development

---
Storage management
Storage management
- When version control systems were first developed, storage management was one of their most important functions.
- Disk space was expensive and it was important to minimize the disk space used by the different copies of components.
- Instead of keeping a complete copy of each version, the system stores a list of differences (deltas) between one version and another.
  - By applying these to a master version (usually the most recent version), a target version can be recreated.

---
Storage management using deltas
Storage management using deltas
- Used in older version control systems like CVS, SVN/Subversion
- Deltas are calculated against baselines

---
Storage management in Git
Storage management in Git
- As disk storage is now relatively cheap, Git uses simpler and faster approach.
- Git does not use deltas but applies a standard compression algorithm to stored files and their associated meta-information.
- It does not store duplicate copies of files. Retrieving a file simply involves decompressing it, with no need to apply a chain of operations.
- Index of file is calculated as hash sum of file content.
- Git also uses the notion of packfiles where several smaller files are combined into an indexed single file.

---
Tags and Branches

---
Tags
Tags
Allows us to give a name to a group of files in a certain version
File A
1.1
1.2
1.3
1.4
File B
1.2
1.1
File C
1.1
1.2
1.3
Tag "Beta 2"

---
Branching
Branching
- Rather than a linear sequence of versions that reflect changes to the component over time, there may be several independent sequences.
  - This is normal in system development, where different developers work independently on different versions of the source code and so change it in different ways.
- Branching allows splitting the development line into separate branches (“lifelines” or “parallel universes”):
- Branching is suitable for:
  - Development of new unfinished feature
  - Fix bug in older version of the product while developing new, unstable version of it
- When feature implementation or bugfix is completed, it is merged into the main development lifeline

---
Merging Branches – Example
Branching example
Feature N
Iterim commit
Feature completed
1.1.1
1.2.1
1.2.2
Project files
Merge to main
1.1.1
1.1.2
1.1.3
1.1.4
trunk/master/main branch
Backport to Release N
1.1.1
1.3.1
1.3.2
Bugfix 1
Release N
Bugfix 2

---
Branching and merging_clipboard2
Branching and merging
- Merging may be needed
  - When separate branch is finished and should be included into main branch
  - When main branch should be backported into branch of previous release
- Merging happens automatically in most of times, if precautionary procedures are met
- Without precautionary procedures merging may be difficult and error prone

---
Avoiding Merging Conflicts
- Conflicts happen, when:
  - The same file is changed by several persons paralelly in the same branch (e.g. by applying different formatting to the file)
  - The same file is changed by several persons in different branches and somebody has to merge branches
- Don't allow conflicts with following:
  - Do file dividing
    agree who do changes on what files (e.g. split by functionality) and don't touch files of others
  - Do time dividing
    if the same file has to be changed, change it sequentially person by person: pull changes, change file, push changes, etc.
  - Use the same formatting rules
    and ensure there are no unneeded changes in the code

---
Subversion

---
Subversion (SVN)
- "CVS done right"
- Centralized open source version control system
- File oriented
- SVN subrepository is valid SVN repository
- http://subversion.tigris.org
- First released on 2004

---
Basic SVN commands

---
Git

---
What is Git?
What is Git?
- Distributed open source version control system
- Designed to handle from small to very large projects with speed and efficiency
- Content oriented
- No subrepositories
  - But can extract only part of it in workspace
- Initially designed and developed by Linus Torvalds for Linux kernel development
  - "There is no way to do CVS right"
- First released in 2005

---
Basic Git commands

---
Key points_clipboard8
Key points
- Configuration management is the management of an evolving software system. When maintaining a system, a CM team is put in place to ensure that changes are incorporated into the system in a controlled way and that records are maintained with details of the changes that have been implemented.
- The main configuration management processes are concerned with version management, system building, change management, and release management.
- Version management involves keeping track of the different versions of software components as changes are made to them.