Project Management

---
Topics covered
Topics covered
- Risk management
- Managing people
- Teamwork

---
Software project management
Software project management
- Concerned with activities involved in ensuring that software is delivered on time and on schedule and in accordance with the requirements of the organizations developing and procuring the software.
- Project management is needed because software development is always subject to budget and schedule constraints that are set by the organization developing the software.

---
Software management distinctions
Software management distinctions
- The product is intangible.
  - Software cannot be seen or touched. Software project managers cannot see progress by simply looking at the artefact that is being constructed.
- Many software projects are 'one-off' projects.
  - Large software projects are usually different in some ways from previous projects. Even managers who have lots of previous experience may find it difficult to anticipate problems.
- Software processes are variable and organization specific.
  - We still cannot reliably predict when a particular software process is likely to lead to development problems.

---
Factors influencing project management
Factors influencing project management
- Company size
- Software customers
- Software size
- Software type
- Organizational culture
- Software development processes
- These factors mean that project managers in different organizations may work in quite different ways.

---
Universal management activities
Management activities
- Proposal writing
  - The first stage in a software project may involve writing a proposal to win a contract to carry out an item of work. The proposal describes the objectives of the project and how it will be carried out.
- Project planning
  - Project managers are responsible for planning. estimating and scheduling project development and assigning people to tasks.
- Risk management
  - Project managers assess the risks that may affect a project, monitor these risks and take action when problems arise.
- People management
  - Project managers have to choose people for their team and establish ways of working that leads to effective team performance.
- Reporting
  - Project managers are usually responsible for reporting on the progress of a project to customers and to the managers of the company developing the software.

---
Risk management_clipboard0
Risk management

---
Risk management
Risk management
- Risk management is concerned with identifying risks and drawing up plans to minimize their effect on a project.
- Software risk management is important because of the inherent uncertainties in software development.
  - These uncertainties stem from loosely defined requirements, requirements changes due to changes in customer needs, difficulties in estimating the time and resources required for software development, and differences in individual skills.
- You have to anticipate risks, understand the impact of these risks on the project, the product and the business, and take steps to avoid these risks.

---
The risk management process
The risk management process
- Risk identification
  - Identify project, product and business risks;
- Risk analysis
  - Assess the likelihood and consequences of these risks;
- Risk planning
  - Draw up plans to avoid or minimize the effects of the risk;
- Risk monitoring
  - Monitor the risks throughout the project;

---
The risk management process
The risk management process

---
Risk identification
Risk identification
- May be a team activities or based on the individual project manager’s experience.
- A checklist of common risks may be used to identify risks in a project
  - Technology risks.
  - Organizational risks.
  - People risks.
  - Requirements risks.
  - Estimation risks.

---
Examples of different risk types
Examples of different risk types
Risk type	Possible risks
Estimation	The time required to develop the software is underestimated. / The rate of defect repair is underestimated. / The size of the software is underestimated.
Organizational	The organization is restructured so that different management are responsible for the project. / Organizational financial problems force reductions in the project budget.
People	It is impossible to recruit staff with the skills required. / Key staff are ill and unavailable at critical times. / Required training for staff is not available.
Requirements	Changes to requirements that require major design rework are proposed. / Customers fail to understand the impact of requirements changes.
Technology	The database used in the system cannot process as many transactions per second as expected. / Reusable software components contain defects that mean they cannot be reused as planned.
Tools	The code generated by software code generation tools is inefficient. / Software tools cannot work together in an integrated way.

---
Examples of project, product, and business risks
Examples of project, product, and business risks
Risk	Affects	Description
Staff turnover	Project	Experienced staff will leave the project before it is finished.
Management change	Project	There will be a change of organizational management with different priorities.
Hardware unavailability	Project	Hardware that is essential for the project will not be delivered on schedule.
Requirements change	Project and product	There will be a larger number of changes to the requirements than anticipated.
Specification delays	Project and product	Specifications of essential interfaces are not available on schedule.
Size underestimate	Project and product	The size of the system has been underestimated.
CASE tool underperformance	Product	CASE tools, which support the project, do not perform as anticipated.
Technology change	Business	The underlying technology on which the system is built is superseded by new technology.
Product competition	Business	A competitive product is marketed before the system is completed.

---
Risk classification
Risk classification
- There are several dimensions of risk classification
  - Type of the risk (technical, organizational, ..)
  - Impact of the risk:
    - Project risks affect schedule or resources;
    - Product risks affect the quality or performance of the software being developed;
    - Business risks affect the organisation developing or procuring the software.
  - Probability of the risk

---
Risk types and examples _clipboard1
Risk probability and effect examples
Risk	Probability	Effects
Organizational financial problems force reductions in the project budget.	Low	Catastrophic
It is impossible to recruit staff with the skills required for the project.	High	Catastrophic
Key staff are ill at critical times in the project.	Moderate	Serious
Faults in reusable software components have to be repaired before these components are reused.	Moderate	Serious
Changes to requirements that require major design rework are proposed.	Moderate	Serious
The organization is restructured so that different management are responsible for the project.	High	Serious
The database used in the system cannot process as many transactions per second as expected.	Moderate	Serious
The time required to develop the software is underestimated.	High	Serious
Software tools cannot be integrated.	High	Tolerable
Customers fail to understand the impact of requirements changes.	Moderate	Tolerable
Required training for staff is not available.	Moderate	Tolerable
The rate of defect repair is underestimated.	Moderate	Tolerable
The size of the software is underestimated.	High	Tolerable
Code generated by code generation tools is inefficient.	Moderate	Insignificant

---
Risk analysis
Risk analysis
- Assess probability and seriousness of each risk.
- Probability may be very low, low, moderate, high or very high.
- Risk consequences might be catastrophic, serious, tolerable or insignificant.

---
Risk planning
Risk planning
- Consider each risk and develop a strategy to manage that risk.
- Avoidance strategies
  - The probability that the risk will arise is reduced;
- Minimization strategies
  - The impact of the risk on the project or product will be reduced;
- Contingency plans
  - If the risk arises, contingency plans are plans to deal with that risk;

---
What-if questions
What-if questions
- What if several engineers are ill at the same time?
- What if an economic downturn leads to budget cuts of 20% for the project?
- What if the performance of software is inadequate and the only expert on that software leaves?
- What if the company that supplies and maintains software components goes out of business?
- What if the customer fails to deliver the revised requirements as predicted?

---
Strategies to help manage risk _clipboard2
Strategies to help manage risk
Risk	Strategy
Organizational financial problems	Prepare a briefing document for senior management showing how the project is making a very important contribution to the goals of the business and presenting reasons why cuts to the project budget would not be cost-effective.
Recruitment problems	Alert customer to potential difficulties and the possibility of delays; investigate buying-in components.
Staff illness	Reorganize team so that there is more overlap of work and people therefore understand each other’s jobs.
Defective components	Replace potentially defective components with bought-in components of known reliability.
Requirements changes	Derive traceability information to assess requirements change impact; maximize information hiding in the design.
Organizational restructuring	Prepare a briefing document for senior management showing how the project is making a very important contribution to the goals of the business.
Database performance	Investigate the possibility of buying a higher-performance database.
Underestimated development time	Investigate buying-in components; investigate use of a program generator.

---
Risk monitoring
Risk monitoring
- Assess each identified risks regularly to decide whether or not it is becoming less or more probable.
- Also assess whether the effects of the risk have changed.
- Each key risk should be discussed at management progress meetings.

---
Risk indicators
Risk indicators
Risk type	Potential indicators
Estimation	Failure to meet agreed schedule; failure to clear reported defects.
Organizational	Organizational gossip; lack of action by senior management.
People	Poor staff morale; poor relationships amongst team members; high staff turnover.
Requirements	Many requirements change requests; customer complaints.
Technology	Late delivery of hardware or support software; many reported technology problems.
Tools	Reluctance by team members to use tools; complaints about CASE tools; demands for higher-powered workstations.

---
Risk mitigation
Risk mitigation
- If there are serious problems with the development work that are likely to lead to significant delays, you need to initiate risk mitigation actions to reduce the risks of project failure.
- In conjunction with these actions, you also have to re-plan the project.
- This may involve renegotiating the project constraints and deliverables with the customer. A new schedule of when work should be completed also has to be established and agreed with the customer.

---
Managing people
Managing people

---
Managing people
Managing people
- People are an organization’s most important assets.
- The tasks of a manager are essentially people-oriented. Unless there is some understanding of people, management will be unsuccessful.
- Poor people management is an important contributor to project failure.

---
People management factors
People management factors
- Honesty
  - You should always be honest about what is going well and what is going badly in a project.
- Respect
  - Different team members have different skills and these differences should be respected.
- Consistency
  - Team members should all be treated in a comparable way without favorites or discrimination.
- Inclusion
  - Involve all team members and make sure that people’s views are considered.

---
Human needs hierarchy
Maslow's Hierarchy of Needs

---
Need satisfaction
Need satisfaction
- In software development groups, basic physiological and safety needs should not be an issue.
- Social:
  - Provide communal facilities
  - Allow informal communications
- Esteem:
  - Recognition of achievements
  - Appropriate rewards
- Self-realization:
  - Useful job
  - Training — people want to learn and improve themselves
  - Responsibility

---
Sex differences
- On almost any scale women are less different than men
  - In extremes there are almost only men:
    - Most of top level scientists, artists, politicians and CEOs are men
    - But also most of lowest criminals and psychopaths are men
- On many scales averages are different between men and women

---
IQ distribution

---
Personality types
Personality types
- The needs hierarchy is almost certainly an over-simplification of motivation in practice
- Motivation should also take into account different personality types

---
Myers–Briggs Type Indicator (MBTI)
- Extension of Hippocrates’ four temperaments and Carl Jung’s attitudes:
  - Choleric, sanguine, melancholic, phlegmatic
- Shows that people are different
- Horoscope of psychology
- Today is considered obsolete and wrong (only right thing is introversion/extraversion)

---
Big Five personality traits
- Based on factor analysis (correlation of data) of personality survey data
- Considers five personality traits (OCEAN):
  - Openness to experience (inventive/curious vs. consistent/cautious)
  - Conscientiousness (efficient/organized vs. extravagant/careless)
  - Extraversion (outgoing/energetic vs. solitary/reserved)
  - Agreeableness (friendly/compassionate vs. critical/rational)
  - Neuroticism (sensitive/nervous vs. resilient/confident)
- Extended version with 6 parameters: HEXACO
  - Honesty-Humility — new 6th parameter
  - Emotionality instead of Neuroticism
  - eXtraversion
  - Agreeableness
  - Conscientiousness
  - Openness to Experience

---
Personality types_clipboard0
Team Composition Personality types
- Task-oriented
  motivation for doing the work is result of the work
- Self-oriented
  work is a mean to an end which is the achievement of individual goals, e.g. to get rich, to play tennis, to travel etc.
- Interaction-oriented
  motivation to work is presence and actions of co-workers. People go to work because they like to interact with people.

---
Honey's Five Team Roles
- Leader
  makes sure team has clear objectives and members are engaged.
- Challenger
  questions effectiveness and drives for results.
- Doer
  encourages progress and takes on practical jobs.
- Thinker
  produces ideas and thinks through those proposed by others.
- Supporter
  eases tension and promotes harmony.

---
Belbin Team Inventory
- Plant
  is creative, unorthodox and generators of ideas.
- Resource Investigator
  gives a team a rush of enthusiasm at the start of the project by vigorously pursuing contacts and opportunities.
- Coordinator
  is a likely candidate for the chairperson of a team, since they have a talent for stepping back to see the big picture.
- Shaper
  is a task-focused individual who pursues objectives with vigor and who is driven by tremendous energy and the need to achieve.
- Monitor Evaluator
  is fair and logical observers and judges of what is going on in the team.
- Teamworker
  acts as the "oil" between the cogs that keep the machine that is the team running smoothly.
- Implementer
  takes their colleagues' suggestions and ideas and turns them into positive action.
- Completer Finisher
  is a perfectionist and will often go the extra mile to make sure everything is "just right," and the things he or she delivers can be trusted to have been double-checked and then checked again.
- Specialist
  is passionate about learning in their own particular field.

---
Motivating people
Motivating people
- An important role of a manager is to motivate the people working on a project.
- Motivation means organizing the work and the working environment to encourage people to work effectively.
  - If people are not motivated, they will not be interested in the work they are doing. They will work slowly, be more likely to make mistakes and will not contribute to the broader goals of the team or the organization.

---
Motivation balance
Motivation balance
- Individual motivations are made up of elements of each class.
- The balance can change depending on personal circumstances and external events.
- However, people are not just motivated by personal factors but also by being part of a group and culture.
- People go to work because they are motivated by the people that they work with.

---
Teamwork
Teamwork

---
Teamwork
Teamwork
- Most software engineering is a group activity
  - The development schedule for most non-trivial software projects is such that they cannot be completed by one person working alone.
- A good group is cohesive and has a team spirit. The people involved are motivated by the success of the group as well as by their own personal goals.
- Group interaction is a key determinant of group performance.
- Flexibility in group composition is limited
  - Managers must do the best they can with available people.

---
Group cohesiveness
Group cohesiveness
- In a cohesive group, members consider the group to be more important than any individual in it.
- The advantages of a cohesive group are:
  - Group quality standards can be developed by the group members.
  - Team members learn from each other and get to know each other’s work; Inhibitions caused by ignorance are reduced.
  - Knowledge is shared. Continuity can be maintained if a group member leaves.
  - Refactoring and continual improvement is encouraged. Group members work collectively to deliver high quality results and fix problems, irrespective of the individuals who originally created the design or program.

---
The effectiveness of a team
The effectiveness of a team
- The people in the group
  - You need a mix of people in a project group as software development involves diverse activities such as negotiating with clients, programming, testing and documentation.
- The group organization
  - A group should be organized so that individuals can contribute to the best of their abilities and tasks can be completed as expected.
- Technical and managerial communications
  - Good communications between group members, and between the software engineering team and other project stakeholders is essential.

---
Selecting group members
Selecting group members
- A manager or team leader’s job is to create a cohesive group and organize their group so that they can work together effectively.
- This involves creating a group with the right balance of technical skills and personalities, and organizing that group so that the members work together effectively.

---
Assembling a team
Assembling a team
- May not be possible to appoint the ideal people to work on a project:
  - Project budget may not allow for the use of highly-paid staff;
  - Staff with the appropriate experience may not be available;
  - An organization may wish to develop employee skills on a software project.
- Managers have to work within these constraints especially when there are shortages of trained staff.

---
Group composition
Group composition
- Group composed of members who share the
  same motivation can be problematic
  - Task-oriented — everyone wants to do their own thing;
  - Self-oriented — everyone wants to be the boss;
  - Interaction-oriented — too much chatting, not enough work.
- An effective group has a balance of all types.
- This can be difficult to achieve software engineers are often task-oriented.
- Interaction-oriented people are very important as they can detect and defuse tensions that arise.

---
Group organization
Group organization
- The way that a group is organized affects the decisions that are made by that group, the ways that information is exchanged and the interactions between the development group and external project stakeholders.
  - Key questions include:
    - Should the project manager be the technical leader of the group?
    - Who will be involved in making critical technical decisions, and how will these be made?
    - How will interactions with external stakeholders and senior company management be handled?
    - How can groups integrate people who are not co-located?
    - How can knowledge be shared across the group?

---
Group organization
Group organization types
- Small software engineering groups are usually organized informally without a rigid structure.
- For large projects, there may be a hierarchical structure where different groups are responsible for different sub-projects.
- Agile development is always based around an informal group on the principle that formal structure inhibits information exchange

---
Informal groups
Informal groups
- The group acts as a whole and comes to a consensus on decisions affecting the system.
- The group leader serves as the external interface of the group but does not allocate specific work items.
- Rather, work is discussed by the group as a whole and tasks are allocated according to ability and experience.
- This approach is successful for groups where all members are experienced and competent.

---
Group communications
Group communications
- Good communications are essential for effective group working.
- Information must be exchanged on the status of work, design decisions and changes to previous decisions.
- Good communications also strengthens group cohesion as it promotes understanding.

---
Group communications
Group communications
- Group size
  - The larger the group, the harder it is for people to communicate with other group members.
- Group structure
  - Communication is better in informally structured groups than in hierarchically structured groups.
- Group composition
  - Communication is better when there are different personality types in a group and when groups are mixed rather than single sex.
- The physical work environment
  - Good workplace organization can help encourage communications.

---
Success criteria
Success criteria
- Deliver the software to the customer at the agreed time.
- Keep overall costs within budget.
- Deliver software that meets the customer’s expectations.
- Maintain a coherent and well-functioning development team.

---
Key points
Key points
- Software management is distinct from other engineering management. Software is intangible. Projects may be novel or innovative with no body of experience to guide their management. Software processes are not as mature as traditional engineering processes.
- Good project management is essential if software engineering projects are to be developed on schedule, within budget and quality.
- Risk management involves identifying and assessing project risks to establish the probability that they will occur and the consequences for the project if that risk does arise. You should make plans to avoid, manage or deal with likely risks if or when they arise.
- People management involves choosing the right people to work on a project and organizing the team and its working environment.
- People are motivated by interaction with other people, the recognition of management and their peers, and by being given opportunities for personal development.
- Software development groups should be fairly small and cohesive. The key factors that influence the effectiveness of a group are the people in that group, the way that it is organized and the communication between group members.
- Communications within a group are influenced by factors such as the status of group members, the size of the group, the gender composition of the group, personalities and available communication channels.